# Product Requirements Document

EdVidura Dummy Test Setup

Moodle + LTI 1.3 Hello Launch (Sandbox)

| Field | Value |
| --- | --- |
| Document type | Product Requirements Document (PRD) |
| Product | EdVidura (test spike only) |
| Feature | Dummy Moodle + EdVidura LTI Hello Launch |
| Version | 1.0 |
| Status | Draft for implementation |
| Related research | RESEARCH_R1_LTI_Moodle.md |
| Modules | M5 Course site, M7 Course connector (spike) |
| Out of scope | M8-M16 (Quiz, eBook, chatbot, etc.) |

# 0. Implementation Decisions (Locked for Dummy)

The following choices are fixed for this dummy setup:

| Decision | Choice | Reason |
| --- | --- | --- |
| Launch mode | New window (default) | More reliable for testing; avoids iframe cookie issues |
| Hello app stack | FastAPI (Python) | Matches existing api starter stack |
| LTI handling | Maintained Python LTI 1.3 library | Do not hand-write JWT/crypto |

# 1. Purpose

Build a dummy end-to-end test setup that proves a student in Moodle can click Launch and open a simple EdVidura page that shows who they are.

This is not the full product. It is a sandbox to validate the Moodle to EdVidura connection before real feature development.

# 2. Problem Statement

Quiz and other modules should not start until the team proves:

Moodle can register EdVidura as an LTI 1.3 tool

The launch handshake works

User identity and role from Moodle reach EdVidura

Without this dummy setup, later work will be blocked by integration unknowns.

# 3. Goals

| ID | Goal |
| --- | --- |
| G1 | Moodle runs locally for testing |
| G2 | Dummy EdVidura app runs locally |
| G3 | LTI 1.3 launch works for a test student |
| G4 | Dummy page shows user name (or id) and role |
| G5 | Team can repeat the test from short notes |

Non-goals (explicitly out of scope)

Real Quiz / auto-grade

Deep Linking content picker

Grade push to Moodle (AGS), except optional stretch

Keycloak login system

Learning-data API / LRS

Multi-tenancy

Production hosting

Mobile / XR

Polished UI design

# 4. Test Personas

| Persona | Role in test |
| --- | --- |
| Admin | Sets up Moodle and registers LTI tool |
| Teacher | Adds External tool activity to course (optional) |
| Student | Clicks Launch and sees Hello page |
| Developer | Runs both apps and debugs launch |

# 5. User Flow (Happy Path)

1. Admin starts Moodle and EdVidura dummy app

2. Admin registers EdVidura as LTI 1.3 external tool in Moodle

3. Admin or Teacher adds External tool to EdVidura Test Course

4. Student opens course and clicks Launch

5. EdVidura dummy page opens in a new window

6. Page shows: Hello from EdVidura, plus name/id and role

# 6. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR1 | Moodle available at a local URL (e.g. http://localhost:8085) | Must |
| FR2 | Dummy EdVidura app has health endpoint | Must |
| FR3 | Dummy app supports LTI 1.3 login and launch endpoints | Must |
| FR4 | Dummy app exposes JWKS (public key URL) | Must |
| FR5 | Moodle tool registration uses LTI version 1.3 | Must |
| FR6 | Launch shows Hello page without separate EdVidura username/password | Must |
| FR7 | Hello page displays learner name or subject id from launch | Must |
| FR8 | Hello page displays role if present (Learner/Instructor) | Should |
| FR9 | Test course includes enrolled student user | Must |
| FR10 | README or notes explain how to repeat setup | Must |
| FR11 | Config and secrets not committed to git | Must |
| FR12 | New window launch used as default for dummy | Must |
| FR13 | Optional stretch: send one hardcoded test score via AGS | Could |

# 7. Non-Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR1 | Setup completable on a developer laptop | Must |
| NFR2 | Use maintained LTI library (no custom crypto from scratch) | Must |
| NFR3 | Time box: 3 to 5 developer days | Should |
| NFR4 | Clear error message on failed launch verification | Should |

# 8. System Components (Dummy)

Moodle (Docker)  --LTI 1.3-->  EdVidura Hello App

Moodle provides: course, users, external tool registration.

EdVidura Hello App provides: /lti/login, /lti/launch, /health, JWKS URL, Hello HTML page.

# 9. Acceptance Criteria

The dummy setup is accepted when all of the following are true:

A teammate can start Moodle and the app using the README

Student Launch reaches the Hello page successfully

Page shows identity from LTI launch (not manually typed login)

Failed signature or wrong config fails safely (no crash loop)

No passwords or private keys are stored in the repository

Demo can be shown in under 5 minutes

# 10. Test Plan

| Test | Steps | Expected result |
| --- | --- | --- |
| T1 Moodle up | Open Moodle URL | Login page loads |
| T2 App up | Open /health | ok: true |
| T3 JWKS | Open JWKS URL in browser | JSON keys visible |
| T4 Student launch | Login as student, click Launch | Hello page with id/name |
| T5 Teacher launch | Login as teacher, click Launch | Hello page; role differs if available |
| T6 Bad config | Use wrong client id | Clear failure, not blank page |
| T7 Repeatability | Second clean run using notes | Same successful result |

# 11. Deliverables

| ID | Deliverable |
| --- | --- |
| D1 | Docker (or equivalent) Moodle running locally |
| D2 | Dummy EdVidura Hello app source |
| D3 | config.example.env (no secrets) |
| D4 | Short README: start, register tool, test launch |
| D5 | Spike notes: issues and fixes |

# 12. Milestones

| Day | Milestone |
| --- | --- |
| 1 | Moodle up + test course and users |
| 2 | Hello app running + health and JWKS |
| 3-4 | LTI launch working in new window |
| 5 | README + demo to reviewer |

# 13. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Iframe cookie blocked | Use new-window launch for dummy (locked decision) |
| JWKS not reachable from Moodle container | Use a host URL Moodle can access; check Docker networking |
| Clock skew / token expiry | Align timezone settings on host and containers |
| Scope creep into Quiz | Enforce non-goals list in this PRD |

# 14. Success Metric

One metric only: Successful student LTI launch demo completed and recorded as PASS in spike notes.

# 15. Setup Steps (Summary)

1. Run Moodle locally (Docker recommended)

2. Run EdVidura Hello FastAPI app

3. In Moodle: Site administration → Plugins → External tool → Manage tools

4. Configure tool manually with LTI 1.3 and EdVidura URLs/JWKS

5. Create test course; enrol teacher and student

6. Add External tool activity; set launch to new window

7. As student, click Launch and verify Hello page identity

8. Document results in spike notes

# 16. After Acceptance (Not in This PRD)

Only after this dummy setup is accepted:

Deep Linking dummy

One AGS test grade

Real Quiz module (M8) behind the same connector

# 17. Document Control

| Item | Detail |
| --- | --- |
| Title | PRD — EdVidura Dummy Test Setup (Moodle + LTI Hello) |
| Audience | Engineering, QA, Tech Lead |
| Classification | Internal |
| Next review | After Hello Launch spike PASS/FAIL |