EDVIDURA · ENGINEERING PROGRESS REPORT LTI Hello / Multi-Tenant Spike Completed Work to Date Formal status report of delivered capability through Slice A

| Field | Detail |
| --- | --- |
| Document type | Formal progress report (black & white / print-ready) |
| Project | EdVidura LTI Hello (FastAPI + Moodle LTI 1.3 + PostgreSQL) |
| Repository | https://github.com/meghanachinucom/edvidura-lti-hello |
| Report date | 11 August 2026 |
| Scope of this report | Work completed and verified in the development spike; excludes deferred modules (AI, XR, federation, enclave) |
| Classification | Internal — technical / project governance |

1. EXECUTIVE SUMMARY

EdVidura LTI Hello is a working demonstration of an LMS-embedded learning tool. Learners and instructors open the tool from Moodle using LTI 1.3. The application resolves the correct institution (tenant) from verified platform registration data, stores activity in a shared PostgreSQL database protected by Row Level Security (RLS), and delivers a vertical product slice: a short quiz with optional grade return to the Moodle gradebook via Assignment and Grade Services (AGS).

As of this report, the core launch path, tenancy model, onboarding APIs, tenant-isolation tests, and Slice A quiz journey are complete. Remaining work is operational hardening, configuration checklists for demos, and later product slices—not foundational redesign.

2. PURPOSE AND OBJECTIVES

2.1 Purpose

To prove that EdVidura can run inside a customer LMS without replacing Moodle, while enforcing strict multi-tenant data separation and returning scores to the institutional gradebook.

2.2 Objectives achieved

Secure LTI 1.3 login and launch against a local Moodle instance.

Tenant resolution derived only from verified issuer, client identifier, and deployment.

Shared-database tenancy with PostgreSQL RLS (decision DEC-006).

Institution and student onboarding HTTP APIs.

End-to-end Slice A: launch → three-question quiz → persisted attempt → teacher list → AGS passback.

Automated tests proving cross-tenant isolation on launch events.

3. TECHNICAL ENVIRONMENT

| Layer | Technology | Notes |
| --- | --- | --- |
| Application | Python 3.11+ / FastAPI / PyLTI1p3 | Runs locally via uvicorn (typically port 8000) |
| Database | PostgreSQL 16 (Docker: postgres:16-alpine) | Host port 5433; no native Postgres install required |
| LMS | Moodle (Docker Compose) | Host port 8085 |
| Tenancy | Shared schema + RLS | App role edvidura_app (non-superuser) |
| Grades | LTI AGS | Moodle gradebook is system of record |

Note on database hosting. PostgreSQL is not installed as a Windows application. Docker Desktop runs the database container; the FastAPI process connects to 127.0.0.1:5433 through Docker port mapping.

4. ARCHITECTURE OVERVIEW

Learner / Instructor
        |
        v
   Moodle (LTI 1.3 platform)
        |
        |  OIDC login + launch (iss, client_id, deployment)
        v
   EdVidura FastAPI tool
        |-- resolve tenant from lti_platforms (fail closed)
        |-- SET LOCAL app.tenant_id  (RLS)
        |-- quiz / APIs / teacher views
        |
        +--> PostgreSQL (shared DB, RLS policies)
        |
        +--> AGS score POST --> Moodle gradebook (when enabled)

5. COMPLETED WORK (BY WORKSTREAM)

5.1 LTI 1.3 integration

| Item | Status | Evidence |
| --- | --- | --- |
| OIDC login endpoint | Completed | /lti/login |
| Launch endpoint | Completed | /lti/launch → redirect to quiz |
| JWKS publication | Completed | /.well-known/jwks.json |
| Unknown platform rejection | Completed | Fail-closed on unregistered issuer/client |
| Launch event audit write | Completed | launch_events under RLS |

5.2 Multi-tenancy and data isolation

| Item | Status | Evidence |
| --- | --- | --- |
| Tenant + platform schema | Completed | tenants, lti_platforms in db/init.sql |
| Resolution contract | Completed | docs/TENANT_RESOLUTION.md |
| RLS on launch events | Completed | FORCE RLS + tenant policy |
| RLS on quiz attempts | Completed | Tenant-scoped insert/select |
| Isolation CI tests | Completed | PR #2 merged; tests/test_tenant_isolation.py |
| Live cross-check endpoint | Completed | GET /dev/tenancy/cross-check |

5.3 Onboarding APIs

| Item | Status | Evidence |
| --- | --- | --- |
| Institution create/list | Completed | POST/GET /api/v1/institutions |
| Student create/list | Completed | POST/GET /api/v1/students |
| OpenAPI / Swagger | Completed | http://127.0.0.1:8000/docs |

5.4 Slice A — quiz journey

| Item | Status | Evidence |
| --- | --- | --- |
| Three-question quiz UI | Completed | /quiz after LTI launch |
| Score calculation | Completed | app/quiz_content.py; unit tests |
| Persist attempts | Completed | quiz_attempts table + migration |
| Result page | Completed | /quiz/result/{id} |
| Teacher attempts list | Completed | /teacher/attempts (tenant-scoped) |
| AGS grade passback | Completed* | app/ags_passback.py; requires Moodle AGS config |
| Submit UX (non-blocking) | Completed | Save + redirect; AGS in background task |
| Launch snapshot persistence | Completed | lti_launch_snapshots + quiz session tokens |

*AGS passback is implemented in code. Successful delivery to Moodle depends on tool/activity configuration (Assignment and Grade Services enabled; activity set to accept grades).

5.5 Platform operations (local)

| Item | Status | Evidence |
| --- | --- | --- |
| Postgres Compose stack | Completed | db/docker-compose.yml |
| Moodle Compose stack | Completed | moodle/docker-compose.yml |
| Health endpoint | Completed | GET /health (includes DB check) |
| Seed / setup scripts | Completed | Key generation; platform seed scripts |
| Project README | Completed | Setup and Slice A test steps |

6. KEY DESIGN DECISIONS (LOCKED)

| Decision | Choice | Rationale |
| --- | --- | --- |
| LMS for Release 1 | Moodle only | Fastest path to a demoable LTI product |
| Launch protocol | LTI 1.3 (PyLTI1p3), new window | Standard Advantage path; reduces iframe cookie issues |
| Cloud tenancy | Shared DB + shared schema + RLS | Simple SaaS spike; isolation enforced in database |
| Regulated / defence | Dedicated instance later | Not schema-per-tenant in this spike |
| Official grades | Moodle gradebook via AGS | Institution remains system of record |
| Delivery style | Thin vertical slices | Prove one journey end-to-end before expanding |

7. VERIFICATION AND ACCEPTANCE EVIDENCE

Functional: Student launch from Moodle lands on quiz; submit stores attempt; instructor can view tenant-scoped attempts.

Security / tenancy: Isolation tests and /dev/tenancy/cross-check show Tenant A cannot read Tenant B launch data under RLS.

Integration: When Moodle AGS is enabled, score is posted to the gradebook; quiz UI reports AGS availability on launch.

Resilience (dev): Launch JWT and quiz session token persist in PostgreSQL so grade passback survives local server reload.

8. HOW TO INSPECT STORED DATA

Data may be reviewed without a desktop PostgreSQL installation:

Application UI: Teacher attempts list after instructor launch.

SQL via Docker: docker exec -it db-db-1 psql -U edvidura -d edvidura

GUI tools: Connect to host 127.0.0.1, port 5433, database edvidura.

Primary tables: tenants, lti_platforms, launch_events, quiz_attempts, lti_launch_snapshots, quiz_session_tokens.

9. EXPLICITLY OUT OF SCOPE (NOT COMPLETED — DEFERRED)

| Area | Status |
| --- | --- |
| AI tutoring / generation features | Deferred |
| XR / simulation modules | Deferred |
| Federation / Keycloak enterprise IdP | Deferred |
| Air-gapped defence enclave deployment | Deferred |
| Full production observability / HA / multi-region | Not in spike |

10. KNOWN LIMITATIONS AND RESIDUAL RISKS

AGS success depends on correct Moodle external-tool and activity settings.

Local development uses in-memory caches plus Postgres snapshots; production should use a shared cache or durable session store.

Stage 0 contract pack still requires formal leadership sign-off where drafted.

Onboarding remains API-first; a minimal admin UI is recommended for demo operators.

11. CONCLUSION

The EdVidura LTI Hello spike has achieved its stated goal for Slice A: a multi-tenant, Moodle-launched quiz with tenant-isolated persistence and optional grade return to the LMS. The technical foundation (LTI 1.3, PostgreSQL RLS, onboarding APIs, isolation tests) is in place for subsequent hardening and later product slices.

Overall status of scoped spike work: COMPLETE for Slice A delivery criteria, subject to Moodle AGS configuration for gradebook demonstration and routine operational polish.

| Prepared by: Name / Role: _______________________________ Date: _______________ Signature: _______________ | Reviewed / acknowledged by: Name / Role: _______________________________ Date: _______________ Signature: _______________ |
| --- | --- |

EdVidura LTI Hello — Formal Progress Report (Completed Work) · 11 August 2026 · Black & white print version.